Activity 3 Worksheet (scaffolded): Calculating unit rates

Calculate the three different unit rates included in the extracts from the Bill of Quantities (BoQ) shown below. 
In industry, the calculation of unit rates is known as building-up unit rates.

| Item | Description | Quantity | Unit | Unit Rate | Total |
| --- | --- | --- | --- | --- | --- |
| a | Foundation excavation not exceeding 2 m deep. |  | m3 |  |  |
| b | A142 mesh reinforcement 2.22 kg/m2, minimum 300 mm side and end laps. |  | m2 |  |  |
| c | One brick wall in type B facings, in 1:1:6 mortar, pointed both sides as the work proceeds. |  | m2 |  |  |

Item a

Using the information provided on the Activity 3 Reference sheet calculate the unit rate for:

Foundation excavation not exceeding 2 m deep.

Plant

Excavator		_________ hours ×  £________ per hour =	£__________ (A)

Labour

Excavator Driver		_________ hours × £________ per hour =	£__________ (B)

Banksman 		_________ hours × £________ per hour = 	£__________ (C)

Total unit rate (A + B + C)						      =	£__________		per m3

Item b

Using the information provided on the Activity 3 Reference sheet calculate the unit rate for:

A142 mesh reinforcement 2.22 kg/m2, minimum 300 mm side and end laps.
(There is no plant required for this item)

Materials

A142 mesh   35.00 per sheet ÷ (4.8 × 2.4) = £35.00 ÷ 11.52	=	£__________ (A)

+  22.5% waste	£__________	(B)

Spacer blocks/chairs		________ no 	× 	£________  	= 	£__________ (C)

+  ____% waste	£__________	(D)

Tie wire		________ length × 	£________  	= 	£__________ (E)

+  ____% waste	£__________	(F)

Sub-total materials (A + B + C + D + E + F)					£__________ (G)

Labour

Steel Fixer 		________ hours × 	£________	=	£__________ (H)

Total (unit rate) (G + H)							=	£__________ 		per m2

Item c

Using the information provided on the Activity 3 Reference sheet calculate the unit rate for:

One brick wall in type B facings, in 1:1:6 mortar, pointed both sides as the work proceeds.

Materials

Bricks (£722.00 ÷ 1000 = £0.72 each) 	_________ No × £_________=	£___________ (A)

Mortar				_________ m3 × £_________=	£___________ (B)

Sub-total materials (A + B)								£___________ (C)

+  ____% waste	£___________ (D)

Labour

Bricklayer			________ hours × £________	=	£___________ (E)

Labourer			________ hours × £________	=	£___________ (F)

Total (unit rate) (C + D + E + F)						=	£__________ 		per m2