## Slide 1: Engineering and Manufacturing: Core
Topic: Project management
Lesson 3: Roles and responsibilities in projects
Route: Engineering and Manufacturing
Notes: Image © Shutterstock/Goroenkoff

## Slide 2: In this lesson we will:
identify key stakeholders (client, regulators, project team) and explain their interests in the project;
describe the key roles in an engineering project (including the project manager, design engineer, health and safety officer, build technician);
explain the responsibilities of each role, including planning, monitoring, finance, reporting and communication.
Skills:
CSA. Developing project plans
General competencies:
English:
EC5. Synthesise information
EC6. Take part in/lead discussions
Introduction
Lesson 3: Roles and responsibilities in projects

## Slide 3: Stakeholders
Stakeholders are the individuals or groups with an interest in the project.
Examples include the:
client (or clients);
subcontractor;
regulators;
project team;
end users.
Large engineering complex projects could also include working with stakeholders like the Government.
Introduction
Lesson 3: Roles and responsibilities in projects
Notes: Image © Shutterstock/Gorodenkoff

## Slide 4: Who are the stakeholders in your project?
Stakeholder | Who?
Client | 
Subcontractor | 
Regulators | 
Project team | 
End users | 
Introduction
Lesson 3: Roles and responsibilities in projects

## Slide 5: Workbook
Complete Lesson 3 Activity 1: Stakeholder mapping
Lesson 3: Roles and responsibilities in projects
Activity 1
Notes: Image © Shutterstock/vanitjan

## Slide 6: Stakeholder mapping
Stakeholder | Interest in project | What they need from you | Potential conflicts
Client |  |  | 
Subcontractor |  |  | 
Regulator |  |  | 
Project Team |  |  | 
End User |  |  | 
Lesson 3: Roles and responsibilities in projects
Complete the table for the stakeholders involved in your project.
Activity 1

## Slide 7: Project roles
Role | Typical responsibilities
Project Manager | Scheduling, monitoring progress, reporting to client, coordinating tasks
Design Engineer | CAD, modelling, technical specifications, problem-solving
Build Technician | Prototyping, assembly, testing, fault diagnosis
Health & Safety officer | Risk assessments, compliance, safe operating procedure checks
Finance/Resource Lead | Budgeting, component sourcing, cost tracking
Communications Lead (optional) | Meeting minutes, updating team, managing documentation
Lesson 3: Roles and responsibilities in projects
Activity 2

## Slide 8: Roles and responsibilities in projects
Lesson 3: Roles and responsibilities in projects
Activity 2
Notes: Roles and responsibilities in projects video: https://vimeo.com/1204109101/db939fc140

## Slide 9: Workbook
Complete Lesson 3 Activity 2: Roles, responsibilities and team communication
Lesson 3: Roles and responsibilities in projects
Activity 2
Notes: Image © Shutterstock/vanitjan

## Slide 10: Key project responsibilities
Communication
Monitoring
Planning
Finance
Reporting
Quality control
Lesson 3: Roles and responsibilities in projects
Plenary

## Slide 11: In this lesson we have:
identified key stakeholders (client, regulators, project team) and explained their interests in the project;
described the key roles in an engineering project (including the project manager, design engineer, health and safety officer, build technician);
explained the responsibilities of each role, including planning, monitoring, finance, reporting and communication.
Skills:
CSA. Developing project plans
General competencies:
English:
EC5. Synthesise information
EC6. Take part in/lead discussions
Lesson 3: Roles and responsibilities in projects
Plenary