Workbook – Pneumatic gripper arm project

1. Introduction and industry context

Apex Robotics has reported that their existing pneumatic gripper is causing damage to fragile plastic housings during assembly. The inconsistent grip pressure results in damaged components, misalignment on the conveyor and downtime in the automated processes.

Delta Precision Ltd, an engineering subcontract business, has tasked your team with designing a new pneumatic gripper that:

- moves the small plastic component (shown) safely without causing damage;

- operates within a 6-bar air supply;

- has a maximum gripping force of 1.5N;

- fits within a 300 × 300 × 400 mm working envelope;

- works continuously for 8 hours without failure;

- remains within a £150 materials budget.

They wish to see an initial prototype in one week.

2. Task

Your task is to analyse the brief; plan a short engineering project, and propose a safe and reliable concept that meets all requirements.

This project will help you develop key engineering project management skills, including:

- interpreting and analysing a professional brief;

- applying tools such as Gantt charts, SMART goals, risk registers, and budgeting;

- justifying engineering decisions using technical and commercial reasoning;

- using contextualised maths and digital tools;

- reflecting on outcomes to identify improvements.

## Lesson 1 Activity 1 – Brief interpretation table

Read through the brief and extract all the requirements and constraints. Record these below in the correct category.

| Requirement category | Details identified |
| --- | --- |
| Technical requirements |  |
| Commercial requirements |  |
| Operational requirements |  |
| Safety requirements |  |
| Constraints (time, budget, space, resources) |  |

Challenge question:
What assumptions must be checked before starting the design?

## Lesson 1 Activity 2 – SMART Project Goals

Create one SMART goal for your project and explain how it fits the SMART criteria.

Goal:

| SMART component | Your goal |
| --- | --- |
| Specific |  |
| Measurable |  |
| Achievable |  |
| Relevant |  |
| Time-bound |  |

Extension:
Explain how your SMART goal influences your planning decisions.

## Lesson 2 Activity 1 – Cost estimation

Estimate the cost of materials needed to produce a pneumatic gripper. Suggested materials are listed in the table below.

Remember, your design must remain under £150.

| Item / Material | Unit cost (£) | Quantity | Total (£) |
| --- | --- | --- | --- |
| Single-acting cylinder |  |  |  |
| Soft polymer grip pads |  |  |  |
| Flow control valve |  |  |  |
| Aluminium bracket (To hold gripper arm) |  |  |  |
| Fasteners & fixtures |  |  |  |

Total estimated cost (£): ___________________________

Budget challenge:

Identify one cost-saving substitution (that you could make or have already made) and explain why it does not reduce product performance or safety.

## Lesson 3 Activity 1 – Stakeholder mapping

Complete the table for the stakeholders involved in your project

| Stakeholder | Interest in project | What they need from you | Potential conflicts |
| --- | --- | --- | --- |
| Client …………………… |  |  |  |
| Subcontractor …………………… |  |  |  |
| Regulator …………………… |  |  |  |
| Project team …………………… |  |  |  |
| End user …………………… |  |  |  |

## Lesson 3 Activity 2 – Team roles structure

- Add three key responsibilities of each row to the table.

- Identify your own skills and strengths.

- Assign project roles to each member of your group. Record their initials against the role in the table and state the reasons why they were chosen.

| Role | Responsibilities | Assigned to | Reason |
| --- | --- | --- | --- |
| Project Manager |  |  |  |
| Design Engineer |  |  |  |
| Build Technician |  |  |  |
| Safety Lead |  |  |  |
| Finance / Resource Lead |  |  |  |

Reflective question:
How should the team communicate progress or delays?

## Lesson 4 Activity 1 – Concept development

1. Refer to Section 1: Introduction and industry context for the requirements of the pneumatic gripper.

2. Create one or two concept designs. Your design(s) must include:

- labelled dimensions;

- explanation of the gripping mechanism;

- required pressure or force;

- chosen materials/supporting features.

3. Check that your design meets all these criteria.

Extension:
Include a simple force calculation to estimate grip pressure.

## Lesson 5 Activity 1 – Resource planning

Using your workbook, identify the resources your project would require.

| Resource type | What would be needed | Why this is important |
| --- | --- | --- |
| Time |  |  |
| Budget |  |  |
| Human resources |  |  |
| Training needs |  |  |
| Communication needs |  |  |
| Facilities / Equipment |  |  |

## Lesson 5 Activity 2 – Project planning using digital tools

Your project plan must include a digital Gantt chart.

This should show:

- all stages of the project;

- start/end dates;

- durations;

- dependencies;

- milestones;

- contingency (buffer time).

You may create your Gantt chart in:

- Excel / Google Sheets™;

- a Gantt-chart generator;

- project management software.

Suggested task list:

- Interpret brief.

- Research relevant components.

- Develop concept sketches.

- Select materials and components.

- Produce finished design.

- Build prototype.

- Test prototype.

- Evaluate.

- Present findings.

Attach (or insert) your Gantt chart to this handout.

Key planning questions:

Which tasks depend on earlier tasks?

Which stages are most critical for the project to succeed?

What could delay the project?

What should be included in a contingency plan?

## Lesson 6 Activity 3 – Justifying engineering decisions

Choose three decisions you have made in this project. For each example, justify your decision.

1.

2.

3.

## Lesson 6 Activity 4 – Testing

If testing is not possible:

- Perform a theoretical check using the sample testing data.

- Compare your concept to the brief requirements.

- Decide whether the test was successful and add to the notes section.

- Identify next steps and add to the notes section.

If testing a prototype, complete the table below as you perform testing.

| Test | Expected outcome | Actual outcome | Notes |
| --- | --- | --- | --- |

## Lesson 6 Plenary – Reflection and evaluation

Look back through your completed workbook document.

If you were running a real project, how would you use the information identified throughout your planning process to evaluate how well the project went and identify areas of improvement for future projects?

| Information | Purpose |
| --- | --- |
| Brief interpretation table |  |
| SMART objectives |  |
| Stakeholders mapping |  |
| Team structure |  |
| Resource planning |  |
| Project planning tools |  |