


	
	Lesson 4 & 5: Scheduling on-site and off-site activities for a modular house
Worksheet
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Activity 1: Construction of a modular house
[bookmark: _lvpqj0hhy00f]Using the video (https://vimeo.com/1073169748), note down each task involved in constructing a modular house. Give each task a number and note how long you think each task might take, and whether it is performed on-site or off-site (in a factory). 
You also need to consider:
· which tasks might be happening simultaneously – this can be noted in the ‘simultaneous’ tab
· which tasks need the previous tasks to be fully completed before they can be started – this can be recorded in the ‘predecessors’ column’.

In a later activity, you will consider the resources required for each task.
	[bookmark: _dqv9ylppxyrc]Task number
	Task description
	Number 
of days
	On-site or off-site
	Simultaneous
	Predecessor
	Resources
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