# Activity 1: Construction of a modular house

Using the video (https://vimeo.com/1073169748), note down each task involved in constructing a modular house. Give each task a number and note how long you think each task might take, and whether it is performed on-site or off-site (in a factory).

You also need to consider:

- which tasks might be happening simultaneously – this can be noted in the ‘simultaneous’ tab

- which tasks need the previous tasks to be fully completed before they can be started – this can be recorded in the ‘predecessors’ column’.

In a later activity, you will consider the resources required for each task.

| Task number | Task description | Number of days | On-site or off-site | Simultaneous | Predecessor | Resources |
| --- | --- | --- | --- | --- | --- | --- |